Project Rome



Bill Munshaw and Jeremiah Trahern

Dominion Alliance Council on Research and Development

Table of Contents

[Vision Statement 3](#_Toc462583892)

[Requirements 4](#_Toc462583893)

[Categories of Users 4](#_Toc462583894)

[Actor-Goal List 4](#_Toc462583895)

[User Stories 4](#_Toc462583896)

[Product Backlog 5](#_Toc462583897)

[Sprint #1 6](#_Toc462583898)

[Review 6](#_Toc462583899)

[Retrospective 6](#_Toc462583900)

[Sprint #2 7](#_Toc462583901)

# **Vision Statement**

Project Rome will be a strategy game that takes place in virtual reality. Unlike normal strategy games such as Civilization and Total War, Project Rome will feel like interacting with a physical board game and offer variety in perspective, allowing users to manipulate the board from an overview and also see their creation in a first person point of view. Project Rome will appeal to fans of strategy games and bridge the gap between table top and computer games.

# **Requirements**

## Categories of Users

**Players** – Participants in the game

## Actor-Goal List

|  |  |
| --- | --- |
| **Actor** | **Goal** |
| Player | Initialize a game |
|  | View and modify available rules and settings |
|  | Start and play the game |
|  | Assume control over the in-game world |
|  | Change view controls and issue orders |
|  | Finish the game |
|  | By quitting or by winning |
|  | Review results with others |

## User Stories

* As a player of this game, I want to be able to personalize the settings of the game.
* As a player of this game, I would want to be able to play with other people so it be competitive and social.
* As a player of this game, I want to be able to easily see what I can do each turn making it easier to manage my empire.
* As a player, I would like to be able to see the results of the game after I am finished such as game stats so I can see how I did.
* As a player, I want a wide range of paths to victory.
* As a player, I want to be able to hide elements of my progress while being able to estimate other player’s progress with in game clues.

### **Product Backlog**

The collection of stories makes up your project’s product backlog:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Story ID** | **Story** | **Story Points** | **Priority** | **Status** |
| S1 | As a player of this game, I want to be able to personalize the settings of the game. | 10 | 5 |  |
| S2 | As a player of this game, I would want to be able to play with other people so it be competitive and social. | 5 | 1 |  |
| S3 | As a player of this game, I want to be able to easily see what I can do each turn making it easier to manage my empire. | 20 | 2 |  |
| S4 | As a player, I would like to be able to see the results of the game after I am finished such as game stats so I can see how I did. | 5 | 6 |  |
| S5 | As a player, I want a wide range of paths to victory. | 25 | 3 |  |
| S6 | As a player, I want to be able to hide elements of my progress while being able to estimate other player’s progress with in game clues. | 15 | 4 |  |

# **Sprint #1**

Sprint Backlog

|  |  |  |  |
| --- | --- | --- | --- |
| **Story ID** | **Story / Task** | **Estimated**  **Hours** | **Actual**  **Hours** |
| S1 | Setup and learn dev environments | 8 | 8 |
|  | Design board and board options | 4 | 4 |
|  | Make controls for viewing board in VR | 4 | 2 |

## Review

* The Unity engine is setup on 3 different machines, and 2 of them are VR ready
* Initial world prototype is developed, but lacking any options or colors/textures
* VR controls have been implemented, and character movement/camera controls are ready, but with some flaws in the scale of the world.

## Retrospective

For our first iteration, we kept things simple as far as coding goes, because developing in unity is unfamiliar to both of us. In terms of how much work we got done, and how much effort we both put in, the tasks we chose turned out to be fairly simple. Designing the board was made simple in the Unity UI, and the world map we used was just a simple google image search away. Oculus’s website also has several Unity integration tools which allowed us to use a player camera and movement controller in just a few steps, rather than making them from scratch by ourselves. All in all, we completed most of what we wanted to, with the exceptions of designing board options.

Project Velocity: 14

# **Sprint #2**

Sprint Backlog

|  |  |  |  |
| --- | --- | --- | --- |
| **Story ID** | **Story / Task** | **Estimated**  **Hours** | **Actual**  **Hours** |
| S1 | Add functionality to board with the player | 12 | - |
|  | Initialize player point system | 10 | - |
|  | Allow player to choose starting location | 8 | - |

## Review

* We starting working on ray casting
* We’ve re-thought how the game will start. Player will no longer choose starting location
* Learned how to modify scripts to set controls for the players

## Retrospective

This backlog was too ambitious and too broad. We didn’t have a clear understanding of what we wanted to do. We also realized that these tasks were too much to handle for this iteration and/or were not able to be done at this time in the project.

Project Velocity: 0

# **Sprint #3**

Sprint Backlog

|  |  |  |  |
| --- | --- | --- | --- |
| **Story ID** | **Story / Task** | **Estimated**  **Hours** | **Actual**  **Hours** |
| S1 | Make the hex grid for the strategy board | 15 |  |
|  | Add ray casting support | 9 |  |
|  | Learn how to lock the camera using a hotkey | 6 |  |
|  | Research into getting the game working on other VR/AR solutions other than just Oculus Rift | 12 |  |